TARK

Investor MVP Build Report

2026-08-09  ·  repo oscargladysz-arch/fiduciary-demo  ·  main @ 403c2d3  ·  rollback tag: pre-investor-mvp

# Executive summary

All five phases of the investor-MVP mission are complete and merged to main. Evidence coverage rose from 28% to 54% (all three hero products above 50%). Four real reference plans now drive a plan-parameterized liquidity engine whose verdicts and reasoning visibly change per plan. A new static interactive frontend replaces the plain Streamlit UI and is live on GitHub Pages, with the PME window-sensitivity explorer and liquidity scenario sliders recomputing live in the browser at exact numerical parity with the Python engine. Every commit passes a 7-step gate wall; anonymization is machine-enforced at build time, in the data bundle, and across all 240 rendered view combinations. The five invariants held throughout: no sponsor names anywhere, every number cited or labeled ILLUSTRATIVE, the verified boundary untouched (zero cells verified — that flip remains human-only), truthful audit strings, and gates never weakened.

# Coverage: before → after

| Product | Before | After | Δ | Note |
| --- | --- | --- | --- | --- |
| hl_paf | 32% | 57% | +25 | hero — target ≥50% met |
| cliffwater_cclfx | 36% | 62% | +26 | hero — target ≥50% met |
| dxyz | 24% | 51% | +27 | hero — target ≥50% met |
| breit | 26% | 50% | +24 | floor ≥30% cleared |
| stepstone_spm | 28% | 53% | +25 | floor ≥30% cleared |
| kkr_kpec | 22% | 48% | +26 | floor ≥30% cleared |
| TOTAL | 28% | 54% | +26 | 72 new cells, all quote-anchored |

Each new cell was drafted by an extractor agent, adversarially verified by an independent second agent (10 substantive corrections), then mechanically quote-checked against the stripped filing text before entering the record. Statuses are extracted-unverified or partial — never verified, which remains reserved for the human (CF2) pass in data/evidence/*.csv.

# Reference plans (DOL Form 5500 2024 bulk files; 52,962-plan screen)

| Key | Display label (anonymized) | Archetype signature |
| --- | --- | --- |
| plan_tech_media | US media/technology company 401(k) plan (~$570M, NY) | anchor plan, unchanged; rekeyed |
| plan_restaurant_hourly | US casual-dining restaurant group 401(k) plan (~$1.6B, FL) | 197,946 active vs 43,129 with balances; avg $36,754 — high turnover |
| plan_consulting_alumni | Global management-consulting firm profit-sharing/401(k) plan (~$9.8B, NY) | 58.2% tail; avg $281,694; PARTIALLY participant-directed (2H) |
| plan_manufacturer_union | US tire & rubber manufacturer bargaining-unit 401(k) plan (~$790M, OH) | 669 retirees in pay status; avg $103,899 — the 'normal' plan |

Real sponsor identities live only in identity_private blocks, which are stripped from the frontend bundle at build time; the build refuses to emit if any sponsor token would leak. The liquidity engine reads each plan's own filed characteristic codes: the consulting plan flips the structural reasoning (trustee-directed sleeve available) and trips the THIN HEADROOM flag (13.7% scenario demand vs 20% wrapper capacity).

# Stack decision

Static single-page application — hand-written HTML/CSS/ES-module JavaScript with hand-rolled SVG charts and zero runtime dependencies — generated from the canonical data layer by src/build_site.py, tested with Playwright for Python, deployed from the gh-pages branch.

Rationale: the build machine has no node, npm, brew, or gh, and no hosting credentials beyond git push — a Next.js/FastAPI stack could neither compile nor deploy from here. A static bundle needs no server, no accounts, and no paid tier, and cannot go down mid-demo. The data layer remains the single source of truth: site/data.js is generated, never hand-edited, and no fact is hard-coded in frontend code. The interactivity a backend would have provided is delivered by porting exactly two function families to JavaScript (PME/Direct Alpha analytics and the liquidity scenario), each gated by the same toy cases as the Python suite — the browser reproduces the committed engine numbers to the fourth decimal (KS-PME 1.2519 / +3.21%/yr CCLFX; 1.9565 / +14.37%/yr hl_paf).

# Frontend surfaces (10 views)

Reference Plans — four plan cards, key stats, archetypes, plan picker

Candidate Roster — six products, wrapper badges, live coverage bars

Six-Factor Evaluation — all 54 cells, status chips (verified/unverified/computed distinction), one-click citation drawer with verbatim quotes

Benchmark Selection — primary/secondary with scores and rationale, PME/Direct Alpha, sortable rejection log with full rubric reasoning printed; DXYZ escalation designed loudly with a link into the premium decomposition

Fee Matrix — six products side-by-side; fee-base traps (Managed Assets / gross-assets-incl-borrowings) and the K-1 vs 1099 row flagged with chips derived from the cell text itself

Liquidity Match — verdict banners per plan × product, wrapper facts, scenario sliders (allocation, tail turnover, active turnover) recomputing live under a permanent ILLUSTRATIVE label

PME Window Explorer — the methodology's honesty made interactive: drag the window start and watch KS-PME/alpha move; honest caption always visible

DXYZ Price vs NAV — daily price line vs the fund's own quarterly NAV dots; peak $99.79, −90.3% drawdown, premium table as filed

De-smoothing (CCLFX) — observed vs Geltner-unsmoothed monthly series with ρ and both vols, recomputed in-browser

Coverage & Provenance — coverage meters, verified/unverified counts, cross-check integrity stat (44 checked / 42 confirmed / 2 corrected / 0 unlocatable)

# Test inventory: old → new

| Old assertion (src/test_app.py) | New home (src/test_frontend.py) |
| --- | --- |
| App boots clean | Page loads, zero pageerror events, content renders |
| 5 views × 6 products render | 10 views × 4 plans × 6 products = 240 combos render |
| Anonymization: 1 sponsor | 4-sponsor sweep: data.js + all 240 rendered combos + build-time refusal gate in build_site.py |
| Anchor economics ($565.8M / 110,515 / 1,847) | Same numbers asserted on the Plans view |
| KS-PME 1.2519; CDLI in log; DXYZ escalation | Same, plus independence rationale visibly printed in the rejection log |
| Managed Assets trap; 2%/5% caps | Same, plus fee-matrix trap chips asserted |
| Verdicts + ILLUSTRATIVE labels | Same, ILLUSTRATIVE asserted on all 24 liquidity combos |
| — (new) | Slider recompute sanity (PME + liquidity change on drag) |
| — (new) | JS↔Python parity: every test_analytics toy case, all 24 bundled scenarios, committed PME numbers |
| — (new) | Citation drawer opens with quote; all 6 memo downloads served |

All five pure-Python suites (validator, analytics, benchmark, memo, Streamlit app) still run unchanged; test_app.py was extended with the plan sweep and 4-sponsor list, never weakened.

# Pre-commit hook (live at .git/hooks/pre-commit; tracked copy at hooks/pre-commit)

#!/bin/sh
# Tark gate — every commit must pass the FULL suite set. Never weaken.
# Install: cp hooks/pre-commit .git/hooks/pre-commit && chmod +x .git/hooks/pre-commit
source .venv/bin/activate 2>/dev/null
python src/validate_data.py && \
python src/test_analytics.py && \
python src/test_benchmark.py && \
python src/test_memo.py && \
python src/test_app.py && \
python src/build_site.py && \
python src/test_frontend.py

# Deploys

New frontend (LIVE, verified): https://oscargladysz-arch.github.io/fiduciary-demo/ — GitHub Pages from the gh-pages branch. Post-deploy smoke check passed: all 10 views render on the public URL, PME computes 1.2519 in production, deployed bundle passes the 4-sponsor anonymization sweep.

Legacy Streamlit (kept until cutover proven): existing Streamlit Cloud deploy, auto-redeploys from main — now includes the plan switcher. Retire after the new frontend survives one real investor meeting.

Local fallback: python src/build_site.py && python -m http.server 8410 -d site

Runbook: docs/INVESTOR_DEMO.md (URLs, reset steps, known rough edges, fallback plan). Demo flow: docs/demo_script.md (7 minutes, incl. the new window-sensitivity and same-fund-two-plans beats).

# Screenshots (docs/screenshots/)

01_reference_plans · 02_candidate_roster · 03_six_factor_hl_paf · 04_benchmark_cclfx_rejection_log · 05_benchmark_dxyz_escalation · 06_pme_window_explorer · 07_liquidity_thin_headroom · 08_fee_matrix · 09_dxyz_price_vs_nav · 10_desmoothing_cclfx

# Deferred items, with reasons

GitHub Pages enablement — RESOLVED: required the repo owner's one-click Settings toggle (done); deploy verified live afterward.

kkr_kpec / breit benchmark selections — no engine profiles existed pre-mission; building them is engine work, not evidence work. The UI states the gap honestly instead of faking a selection.

dxyz NAV as data/series/dxyz_nav.csv — the series contract requires daily ≥50-row files and the repo validator wins; the 9-row quarterly table lives at data/analytics/dxyz_nav_quarterly.json with full provenance instead.

Chart tooltips and per-factor anchor links — cosmetic; listed as known rough edges in the runbook.

Zero cells verified — by design: the verified flip is CF2's alone, and every surface says so.

# Build-chat sync

Required before the build chat's next review: zip -r tark_repo_sync.zip . -x 'data/raw/*' -x '.venv/*' -x 'node_modules/*' -x '.git/*'  — upload to the build chat, which now serves as architect/reviewer.